Looking back: What’s next?
2024/09/07, Akademy
Nicolas Fella

---
Timeline
2019
Kickoff at Akademy
2019
Frameworks 6 Sprint

---
Sprint

---
KDE Frameworks 6 Design Goals
- Easy porting
- Delay branching as much as possible
- Improve APIs
- Drop unused stuff
- Separate Core/Widgets/QML
- Improve cross-platform support
- Separate interface and implementation

---
Timeline cont.
2020
Qt6 Release
2021
First Qt6 CI builds

---
Timeline cont.
January 2023
KF6 branching
July 2023
Last Akademy talk
“Are we there yet”

---
Timeline cont.
November 2023
Megarelease Alpha
December 2023
Megarelease Betas
January 2024
Megarelease RCs

---
Timeline cont.
Megarelease 🎉

---
Megarelease Reception
Positive
  - People liked it
  - Cool features
  - Lots of pre-release testing
Negative
  - Bugs
  - Controversial decisions
  - Broken distros
  - Lack of documentation for third-party authors

---
Success?
Positive
  - Lots of simplifications
  - Some things are now easy
  - Most people will never notice
Negative
  - API traps
  - Lack of porting documentation
  - Not all tasks/TODO comments addressed
  - Late API changes (e.g. Kirigami)

---
Challenges
- A lot of work
- Sometimes requires touching scary code
- Third-party modules needed porting
- Initially missing functionality in Qt
- Maintaining Qt Patch Collection added overhead

---
Timeline cont.
Next?

---
Are we really there yet?
- We still have Qt5-based projects
- Qt5 is out of support
- Qt6 is better
- KF5 barely maintained
- Qt5 support is subtly broken
- Can we drop Qt5?
- (LTS) distros still use it

---
Next for our software platform
- Goals!
- General API refinement
- Wayland
- Flatpak, Snap, immutable distros
- Widgets vs QML

---
The next major version?
- Historically transitions driven by Qt releases
- This was several transitions in one
  - Qt API break
  - KF API break
  - Plasma API break
  - UX break
  - Wayland by default

---
It does not have to be this way
- Will there be a Qt7?
- Breaking API is fun, let’s do it more often?
- Do we need ABI stability?
- How do Flatpak etc change assumptions?

---
Questions?

---
Removed Frameworks
- kdewebkit
- kemoticons
- khtml
- kinit
- kjs
- kjsembed
- kmediaplayer
- kross
- kxmlrpcclient
- kdelibs4support
- kdesignerplugin
- kactivities
- kactivities-stats
- kwayland
- plasma-framework

---
New Frameworks
- kcolorscheme
- kstatusnotifieritem
- ksvg
- ktexttemplate
- kuserfeedback